ForexElite Pro Pragmatic MVP Implementation Checklist AI EA Code Generation • TradingView Integration • Multi-Broker MT5 Dashboard

| Last Updated | February 23, 2026 |
| --- | --- |
| Version | 1.0 — MVP Planning |
| AI Model | GLM-5 (20× cheaper than Claude at $0.015/EA) |
| Broker Support | MT5-Only — Universal broker compatibility |
| Target Launch | Month 2 (MVP) → Month 4 (Full Feature) |

Core Value Proposition: AI EA Code Generation via GLM-5 + TradingView Alert-to-Trade Automation + Multi-Broker MT5 Dashboard

01 — Tech Stack

## Frontend

| Framework | Next.js 14 + TypeScript |
| --- | --- |
| Styling | Tailwind CSS |
| Real-time | WebSocket |
| Auth Client | Supabase Client SDK |

## Backend

| API | FastAPI + Python 3.11 |
| --- | --- |
| Database | Supabase (PostgreSQL + Auth + Storage) |
| Cache | Redis (price data) |
| AI Model | GLM-5 — NOT Claude. $0.015/EA vs $0.35/EA = 20× cheaper |

## Broker & Agent

| Broker Layer | MT5-Only — works with Exness, IC Markets, XM, OANDA MT5, etc. |
| --- | --- |
| MT5 Agent | Python script deployed on user's VPS |
| Reasoning MCPs | Sequential Thinking, Mental Models, Collaborative Reasoning (Clear Thought) |
| LangGraph | Optional — start simple, add later if needed |

| Phase 1 — MVP Foundation | Month 1–2 |
| --- | --- |

Weeks 1–2: Backend + Frontend Foundation

Backend Tasks

- FastAPI project structure and environment setup

- Supabase connection (PostgreSQL + Auth)

- JWT verification middleware

- Database schema migrations

- Row-Level Security (RLS) policies

- Redis connection and price-caching layer

Frontend Tasks

- Next.js 14 project scaffold

- Tailwind CSS configuration + design system tokens

- Supabase auth integration (login / signup flows)

- Layout components — Navigation + Footer

Deliverable: End-to-end auth flow (login → signup → dashboard redirect)

Weeks 3–4: Onboarding Flow

Backend Endpoints

- POST /api/v1/onboarding/brokers — Connect MT5 account

- PUT /api/v1/onboarding/preferences — Risk settings + disclaimer

- GET /api/v1/onboarding/status — Completion check

Frontend Pages

- /onboarding page with step-based progress indicator

- Step 1 — Connect MT5 account form

- Step 2 — Risk preferences + legal disclaimer

- Redirect to dashboard on completion

MT5 Agent

- Python agent script (initial version)

- Pairing flow — generate + validate pairing key

- Heartbeat endpoint (every 5 min)

- Job polling loop (every 30 seconds)

Deliverable: User can connect MT5 account and complete the full onboarding flow

Weeks 5–6: EA Generator (GLM-5)

Backend

- GLM-5 API integration and prompt engineering

- POST /api/v1/ea/generate — Generate MQL5 from natural language

- POST /api/v1/ea/projects — Create EA project

- GET /api/v1/ea/projects — List projects

- Supabase Storage integration for .mq5 file uploads

Frontend

- /dashboard/ea page

- Strategy description textarea (free-form input)

- Template selector dropdown

- Code preview panel with MQL5 syntax highlighting

- Download .mq5 button

Deliverable: User can generate valid MQL5 EA code from a plain-English strategy description

Weeks 7–8: Live Trading Dashboard

Backend Endpoints

- POST /api/v1/orders — Place market order

- GET /api/v1/positions — Fetch open positions

- DELETE /api/v1/positions/{id} — Close position

- GET /api/v1/account — Balance and equity

- GET /api/v1/candles/{instrument} — Historical OHLCV

- WebSocket /ws/prices/{instrument} — Real-time bid/ask stream

Frontend Components

- Top bar — broker selector, instrument, live price, account balance

- Price chart — TradingView widget or Canvas renderer

- Order panel — Buy/Sell, lot size, SL/TP, risk calculator

- Positions table — live P&L updates via WebSocket

Deliverable: User can place orders and monitor live positions with real-time P&L

| Phase 2 — TradingView Integration | Month 2–3 |
| --- | --- |

Weeks 9–10: Webhook Receiver

Backend

- POST /api/v1/webhooks/tradingview — Receive and parse TV alerts

- Signal validation (user exists, broker connected, risk check)

- Create MT5 Agent job from signal

- Store signal in trade_signals table

MT5 Agent

- Poll for webhook-triggered jobs

- Execute trade on MT5 terminal

- Report execution result back to backend

Frontend

- /dashboard/signals page

- Signal history table with execution status (pending / executed / failed)

- Performance metrics panel — win rate, average P&L

Deliverable: TradingView strategy alerts automatically execute as live MT5 trades

Weeks 11–12: Signal Management

Backend

- GET /api/v1/signals — List all signals

- GET /api/v1/signals/{id} — Signal detail

- POST /api/v1/signals/{id}/disable — Disable signal

Frontend

- Signal configuration UI (edit parameters inline)

- Enable / disable toggles per signal

- Dry-run / test signal mode

Deliverable: User can manage, configure, and test all TradingView signals

| Phase 3 — Advanced Features | Month 3–4 |
| --- | --- |

Weeks 13–14: EA Compilation & Deployment

Backend

- POST /api/v1/ea/versions/{id}/compile — Create compile job

- POST /api/v1/deployments — Deploy EA to MT5

- POST /api/v1/deployments/{id}/run — Start EA

- POST /api/v1/deployments/{id}/stop — Stop EA

- GET /api/v1/deployments/{id}/logs — Stream EA logs

MT5 Agent

- Compile .mq5 → .ex5 using MQL5 compiler

- Copy .ex5 to MT5/Experts/ directory

- Start / stop EA via MT5 Python API

- Monitor EA lifecycle + heartbeat

Frontend

- EA Deployment UI — select agent, broker, symbol

- Start / Stop controls with status indicator (running / stopped / error)

- Live log viewer (auto-refresh or WebSocket)

Deliverable: User can compile, deploy, and run EAs directly on their MT5 terminal

Weeks 15–16: Multi-Account Dashboard

Backend

- Aggregate positions across all linked broker connections

- Calculate total equity, P&L, margin utilisation

- Risk engine — daily loss limit, weekly drawdown alerts

Frontend

- Multi-account overview panel

- Account switcher (per-account drill-down)

- Aggregate risk metrics dashboard

- Real-time risk alerts (toast + banner)

Deliverable: User can monitor all MT5 accounts from a single unified dashboard

04 — Testing Checklist

## Unit Tests

- Auth middleware — JWT verification and expiry

- Order placement logic — margin check, lot sizing

- Position P&L calculation

- GLM-5 code generation — output validation and MQL5 syntax check

- Signal validation logic

## Integration Tests

- Auth flow — login → token refresh → dashboard

- Onboarding flow — connect broker → set preferences → complete

- Order flow — place → partial fill → full fill → close

- EA generation flow — generate → preview → download

- Webhook flow — TradingView alert → backend → MT5 execution

## End-to-End Tests

- Complete user journey — signup → onboarding → first trade → EA generation

- Multi-account setup and switching

- EA compilation and deployment pipeline

05 — Deployment Checklist

## Infrastructure

- Vercel project — frontend (Next.js)

- Railway project — backend (FastAPI)

- Supabase project — database, auth, storage

- Redis instance — price cache

- Cloudflare CDN — asset delivery

## Environment Variables

- SUPABASE_URL

- SUPABASE_SERVICE_ROLE_KEY

- SUPABASE_JWT_SECRET

- GLM5_API_KEY

- REDIS_URL

- NEXT_PUBLIC_SUPABASE_URL

- NEXT_PUBLIC_SUPABASE_ANON_KEY

- NEXT_PUBLIC_API_URL

## Monitoring

- Sentry — backend + frontend error tracking

- LogRocket — session replay for UX debugging

- Pingdom — uptime monitoring

- New Relic — API performance metrics

06 — Cost Analysis

## Monthly Operational Costs

| Service | Cost / Month |
| --- | --- |
| Vercel — Frontend Hosting | $20 |
| Railway — Backend Hosting | $50 |
| Supabase — Database, Auth, Storage | $25 |
| Redis — Price Cache | $10 |
| GLM-5 API — 100 EA generations @ $0.015 | $15 |
| TOTAL (with GLM-5) | $120 / month |
| Alternative TOTAL (with Claude Sonnet) | $205 / month |

## Per-EA Generation Cost Comparison

| Model | Cost per EA | Multiplier |
| --- | --- | --- |
| GLM-5 (selected) | $0.015 | 1× Baseline |
| Claude Sonnet | $0.35 | 23× More Expensive |

07 — Revenue Model

| Free Tier | Pro — $29/mo | Team — $99/mo |
| --- | --- | --- |
| - 5 EA generations/month - 1 MT5 account | - Unlimited EA generation - 5 MT5 accounts - TradingView integration | - 10 team seats - Priority support - Everything in Pro |
| $0 MRR | 150 users → break even | 1,000 Pro → $29k MRR |

08 — Success Metrics

| Milestone | Targets |
| --- | --- |
| Week 4 | 10 users completed onboarding • 5 MT5 accounts connected |
| Week 8 | 50 users on platform • 100 EAs generated • 500 orders placed |
| Week 12 | 200 users • 50 TradingView signals configured • 1,000 trades executed |
| Week 16 | 500 users • 100 paying Pro users ($2,900 MRR) • 50 active EAs • 5,000 trades |

09 — Scope Exclusions (Do NOT Build)

| Feature | Reason |
| --- | --- |
| ✕ Demo Accounts | MT5 brokers provide free demo accounts natively |
| ✕ Strategy Tester / Backtesting | MT5 has a built-in Strategy Tester |
| ✕ Signals Marketplace | MT5 MQL5 Market already covers this |
| ✕ Mobile App | MT5 has native iOS + Android apps |
| ✕ Chart Analysis Tools | MT5 ships with 30+ built-in indicators |

10 — Key Architectural Decisions

| AI Model | GLM-5 — 20× cheaper, strong agentic capabilities |
| --- | --- |
| Broker Integration | MT5-Only — universal, avoids fragmentation |
| Orchestration | Start simple (no LangGraph), add complexity on demand |
| Monitoring | Rule-based thresholds (drawdown, consecutive losses) — not AI |
| Focus | AI EA generation + TradingView automation + multi-broker dashboard |

11 — Next Steps

- Review SYSTEM_ARCHITECTURE.md for complete data-flow diagrams

- Review FRONTEND_IMPLEMENTATION_GUIDE.md for UI component breakdown

- Review BACKEND_API_SPECIFICATION.md for all API contracts

- Begin Phase 1, Weeks 1–2: Foundation (FastAPI + Next.js scaffold, auth flow)

- Target MVP launch at end of Month 2, then iterate on user feedback